AUTHENX

Full Build Roadmap

From Zero to Live Product  |  April 2026

| Phase 1 Foundation Month 1-2 | Phase 2 Core MVP Month 3-4 | Phase 3 Pilot Beta Month 5-6 | Phase 4 Production Month 7-8 | Phase 5 Scale Month 9-12 | Phase 6 Growth Month 12+ |
| --- | --- | --- | --- | --- | --- |

Build philosophy: Ship working vertical slices, not half-built horizontal layers. Each phase must produce something real that can be demonstrated or tested.

| PHASE 1 | Foundation & Infrastructure | Month 1 - Month 2 |
| --- | --- | --- |

This phase establishes the foundational infrastructure that all subsequent phases depend on. No product features are shipped to users yet. The goal is a working backbone, not a demo.

## 1.1 Backend Infrastructure Setup

- Set up cloud environment (AWS / GCP / Azure) — choose and lock in

- PostgreSQL database cluster — primary + read replica

- API gateway and load balancer setup

- Environment separation: dev, staging, production from day one

- Secret management: Vault or AWS Secrets Manager for keys

- CI/CD pipeline: GitHub Actions or equivalent

- Containerization: Docker for all services

- Logging and monitoring: Prometheus, Grafana, or equivalent

## 1.2 Database and Core Schema

- Design and create all core tables: colleges, users, verification_tokens, verification_requests, revocation_events

- Database migrations framework set up (Flyway or Liquibase)

- Read-only replica configured for reporting queries

- Index strategy defined for high-frequency lookups

## 1.3 Authentication System

- JWT-based authentication for all roles

- Role-based access control (RBAC) middleware built

- Password hashing with bcrypt

- Refresh token mechanism implemented

- Session management and token invalidation

## 1.4 Cryptographic Library Integration

- Ed25519 key pair generation utility built

- SHA-256 hashing utility built

- Canonicalization function implemented and tested

- Ed25519 signing and verification functions implemented

- Unit tests for all crypto functions with known test vectors

## 1.5 Deliverables — Phase 1

| Deliverable | Definition of Done | Priority |
| --- | --- | --- |
| Working backend server | API responds to health check, auth endpoints functional | Critical |
| Core database schema | All tables created, indexes applied, migrations running | Critical |
| Auth system | Login, JWT issue, RBAC enforced on all routes | Critical |
| Crypto utilities | SHA-256, Ed25519 sign/verify, canonicalization tested | Critical |
| Dev/staging environments | Deployed and stable; CI/CD pushing builds | High |
| Monitoring baseline | Logs, errors, latency visible in dashboard | High |

| PHASE 2 | Core MVP — Connector + Issuance + Verification | Month 3 - Month 4 |
| --- | --- | --- |

This phase builds the three core workflows: connector framework, credential issuance, and live verification. By end of Phase 2, a credential can be issued and verified end-to-end in a test environment.

## 2.1 Connector Framework (Mock Connector First)

- Build the connector core: transport layer, adapter interface, standardization layer, canonicalization, crypto layer, policy engine, verification engine, response layer, monitoring endpoint

- Build a Mock College Adapter that simulates an ERP response for internal testing

- Mock adapter returns realistic student records from a test dataset

- Connector generates Ed25519 key pair and exposes health endpoint

- Full issuance and verification flow tested end-to-end against mock connector

## 2.2 College Onboarding Module

- College registration API and admin UI

- Connector configuration storage per college

- Integration mode selection: DB / API / view / event

- Field mapping configuration with validation

- Public key registration endpoint

- Pilot verification test against mock connector

## 2.3 Credential Issuance Module

- Issuance API: receives canonical fields from connector, stores proof token

- Token ID generation: random, opaque, not guessable

- Issuance signature stored alongside hash in verification_tokens

- Credential lifecycle registration: active status on issue

- AuthenX Code generation: placeholder format in Phase 2 (full proprietary format in Phase 3)

## 2.4 Live Verification Module

- Verification request API: accepts token_id, looks up proof token

- Nonce generation and challenge-response with connector

- Connector live verification request: sends nonce, receives signed response

- Signature validation: verify connector signature against registered public key

- Hash comparison: current hash vs stored issuance hash

- Result determination: verified / revoked / mismatch / unavailable

- Minimal approved field display: render result in employer UI

- Verification request log stored in verification_requests table

## 2.5 Revocation Module (Basic)

- Revoke endpoint: issuer can set token status to revoked

- Revocation event stored in revocation_events

- Revocation reflected in live verification response

## 2.6 Deliverables — Phase 2

| Deliverable | Definition of Done | Priority |
| --- | --- | --- |
| Connector framework (mock) | Issuance and live verification flow works end-to-end against mock ERP | Critical |
| College onboarding module | College can be registered, key registered, test verification passes | Critical |
| Issuance API | Credential proof token issued, stored, AuthenX Code generated | Critical |
| Live verification API | Employer can verify credential; signed result returned | Critical |
| Basic revocation | Revoke endpoint works; revoked status reflected in live check | High |
| Basic employer UI | Login, scan/enter code, view verification result | High |
| End-to-end integration test suite | Full flow tested: onboard > issue > verify > revoke | High |

| PHASE 3 | Pilot Beta — Real Connector + Real College | Month 5 - Month 6 |
| --- | --- | --- |

Phase 3 is the most critical phase. A real college is onboarded with a real ERP integration. The mock connector is replaced with a live DB adapter or API adapter for the pilot college. Real students are issued credentials, and real employers run verifications.

## 3.1 Real DB Adapter — Pilot College Integration

- Select pilot college with accessible ERP or reporting DB

- Deploy connector at pilot college or in their approved network segment

- Build DB adapter for their specific schema — field mapping configured

- Read-only DB user created with minimal permissions

- Verify performance: connector response < 3 seconds for standard lookup

- Test with real student records (with appropriate data access agreement)

## 3.2 Proprietary AuthenX Code — Full Implementation

- Design the proprietary 2D visual code format (non-QR)

- Implement AES-256-GCM payload encryption

- Implement custom visual encoder (generate the image)

- Implement custom decoder in employer mobile app / web app

- Test: standard QR readers cannot decode the code meaningfully

- Test: AuthenX app decodes correctly and routes to verification

## 3.3 Employer Verification App — Full UI

- Web app login for employer accounts

- Mobile-friendly AuthenX Code scanner (camera-based)

- Verification result screen with minimal approved fields

- Verification summary download (employer-facing PDF or report)

- Verification history for each employer session

## 3.4 Optional OCR Cross-Check Module

- Certificate upload (PDF or image)

- OCR using Tesseract or cloud OCR API

- Extracted fields vs live verified fields comparison

- Mismatch flagging UI

## 3.5 Audit and Monitoring Module

- Audit log viewer for admins and auditors

- Verification request success rate dashboard

- Connector latency monitoring per college

- Token issuance and revocation history per issuer

- Abuse detection: rate limiting, anomalous request patterns

## 3.6 Deliverables — Phase 3

| Deliverable | Definition of Done | Priority |
| --- | --- | --- |
| Live DB adapter (pilot college) | Real ERP integrated; real student credentials verified live | Critical |
| Proprietary AuthenX Code | Custom format working; standard QR scanners cannot decode meaningfully | Critical |
| Full employer verification app | Scanner, result display, download, history working | Critical |
| Pilot verification results | At least 20 real verifications run successfully in pilot | Critical |
| OCR cross-check module | Employer can upload certificate; comparison works | High |
| Audit and monitoring module | Logs, dashboards, rate limiting operational | High |
| Performance validated | Connector response consistently under 3 seconds | High |

| PHASE 4 | Production Launch Preparation | Month 7 - Month 8 |
| --- | --- | --- |

Phase 4 prepares AuthenX for general availability. Security audits, multi-college connector support, key rotation, and production hardening are completed in this phase.

## 4.1 Security Audit

- External penetration test of AuthenX APIs and employer app

- Connector security review: key storage, transport, read-only access

- AuthenX Code security analysis: confirm generic scanner cannot extract actionable data

- Fix all critical and high severity findings before launch

- Data privacy compliance review (PDPB / DPDP Act if applicable)

## 4.2 Multi-College Connector Support

- At least 3 different integration types tested with different colleges: DB, API, view

- Connector adapter framework fully generalized — no hardcoded college logic

- Onboarding playbook documented for IT teams of new colleges

- Mapping configuration validator built

## 4.3 Key Rotation Support

- College can rotate Ed25519 key pair via admin portal

- Old key valid for historical verification; new key valid for new issuances

- Key rotation event logged in audit trail

## 4.4 Production Hardening

- Rate limiting on all API endpoints

- DDoS protection at API gateway level

- Input validation and sanitization on all endpoints

- Error handling: no stack traces exposed in API responses

- Database connection pooling and query timeout enforcement

- Automated backup and disaster recovery tested

## 4.5 Deliverables — Phase 4

| Deliverable | Definition of Done | Priority |
| --- | --- | --- |
| Security audit passed | External pentest done; critical findings resolved | Critical |
| 3+ college connectors | DB, API, view adapters tested with different real colleges | Critical |
| Key rotation | College can rotate keys; historical verification unaffected | High |
| Production environment | Fully hardened; backup, DR tested; monitoring live | Critical |
| Onboarding documentation | College IT teams can follow written guide independently | High |
| Privacy compliance review | DPDP Act compliance review completed | High |

| PHASE 5 | Scale — Multi-College Launch | Month 9 - Month 12 |
| --- | --- | --- |

Phase 5 scales AuthenX from pilot to production-level operation with multiple colleges and employer organizations onboarded. Automation, self-service onboarding, and scalable infrastructure are the focus.

## 5.1 Self-Service College Onboarding

- College IT admin can self-register and configure connector without AuthenX engineering intervention

- Guided onboarding wizard for mapping configuration

- Automated pilot verification test before going live

- SLA-based connector health monitoring with alerts

## 5.2 Employer Organization Management

- Employer org registration and admin management

- Bulk verification capability for HR workflows

- Recruiter account management within employer org

- Verification history and export at org level

## 5.3 Connector Performance at Scale

- Load testing: simulate 100 concurrent verification requests per college

- Horizontal scaling for AuthenX API layer

- Connector performance benchmarking and optimization per college

- Result caching strategy for non-live-critical display fields (policy-controlled)

## 5.4 Analytics and Reporting

- Issuer dashboard: tokens issued, verification rate, revocations

- Employer dashboard: verification history, turnaround time

- AuthenX admin dashboard: platform-wide health, connector uptime, abuse metrics

## 5.5 Deliverables — Phase 5

| Deliverable | Definition of Done | Priority |
| --- | --- | --- |
| 10+ colleges onboarded | Real credentials verified from 10+ different college ERPs | Critical |
| Self-service onboarding | College can onboard without AuthenX engineering involvement | High |
| Employer org management | Multiple employers, multiple recruiters, bulk verification | High |
| Load tested | 100 concurrent verifications per college with stable performance | Critical |
| Analytics dashboards | Issuer, employer, and admin dashboards live | High |

| PHASE 6 | Growth & Ecosystem Expansion | Month 12+ |
| --- | --- | --- |

Phase 6 extends AuthenX beyond the initial college-employer verification use case into a broader academic trust ecosystem.

## 6.1 API for Third-Party Integrations

- AuthenX verification API available to HR systems (Darwinbox, Zoho People, etc.)

- ATS (Applicant Tracking System) plugin or webhook integration

- Background verification company integrations

## 6.2 Additional Credential Types

- Extend beyond FINAL_DEGREE to: provisional certificates, transcripts, marksheets, internship certificates

- Schema versioning allows adding new credential types without breaking existing ones

## 6.3 Multi-University Networks

- University systems that manage multiple affiliated colleges: single connector serving multiple sub-issuers

- Autonomous college vs affiliated college distinction in issuer model

## 6.4 Student-Side Experience (Optional)

- Student portal to see which employers have verified their credentials

- Opt-in / opt-out controls for disclosure

- Notification when credential is verified

# Technology Stack Recommendation

This stack is chosen for reliability, developer ecosystem strength, and operational maturity. It can be adjusted based on team preference, but changes should be deliberate.

| Layer | Recommended | Notes |
| --- | --- | --- |
| Backend API | Node.js (Express / Fastify) or Go | Go preferred for crypto-heavy connector; Node.js fine for orchestration layer |
| Database | PostgreSQL 15+ | Read replica mandatory from day one |
| Auth | JWT with RS256 or Ed25519 | Same key family as credential signing where possible |
| Crypto Library | libsodium (Node.js: sodium-native; Go: golang.org/x/crypto) | Ed25519 and AES-GCM support confirmed |
| Connector Transport | pg (Node.js) / database/sql (Go) for DB; axios / http for API | Per integration mode |
| Employer Web App | React + TypeScript | Mobile-responsive; camera access for code scanning |
| Employer Mobile App | React Native or Flutter (Phase 3+) | Camera-based AuthenX Code scanner |
| OCR | Tesseract.js or Google Cloud Vision API | Cloud Vision better accuracy for scanned certificates |
| Infrastructure | AWS (ECS Fargate + RDS + API Gateway) or GCP equivalent | Containerized from day one |
| CI/CD | GitHub Actions | Docker build + test + deploy pipeline |
| Monitoring | Prometheus + Grafana or Datadog | Connector latency tracking is critical |

# Minimum Team to Execute This Plan

| Role | Responsibilities in AuthenX Context |
| --- | --- |
| Founder / Product Lead | Architecture decisions, college partnerships, employer relationships, product direction — this is you |
| Backend Engineer 1 | Core APIs, database, auth, issuance module, verification orchestration, connector core |
| Backend Engineer 2 (or same as above initially) | Connector adapters, crypto module, connector monitoring, live verification engine |
| Frontend Engineer | Employer web app, admin portal, onboarding wizard, verification result UI |
| DevOps / Cloud | Infrastructure, CI/CD, monitoring, security hardening — can be part-time or shared initially |

# Immediate First Actions — This Week

Before any code is written, these decisions and actions must be completed:

- Lock in cloud provider: AWS, GCP, or Azure. This affects all infrastructure decisions.

- Choose primary backend language: Node.js (Fastify) or Go. Consider team skills and crypto library support.

- Set up GitHub organization and repository structure: monorepo (authenx-api, authenx-connector, authenx-web) or separate repos.

- Identify pilot college: reach out to 2-3 colleges and confirm one will participate in a 6-month pilot. This is the single most important parallel track to the technical build.

- Confirm data access agreement scope with pilot college: what fields can be accessed, under what terms.

- Set up team communication and project tracking: Linear or Jira for issues, Notion for documentation.

- Define naming conventions, API versioning strategy (/v1/), and error response format before writing the first endpoint.

- Create a private Git repository and push the initial project scaffold this week.

--- End of Build Roadmap ---